## 1. Tech Stack (Final Decision)

This locks in our technologies.

Example:

- Frontend → Next.js + TypeScript

- Backend → Spring Boot (Java)

- Database → PostgreSQL

- ORM → Spring Data JPA

- Styling → Tailwind CSS

- UI Components → shadcn/ui

After this, we don't keep changing technologies unless there's a compelling reason.

## 2. Project Structure

We'll decide how the repository is organized.

For example:

LifeOS/

├── frontend/

├── backend/

├── docs/

├── assets/

└── README.md

This keeps everything organized from day one.

## 3. Git Workflow

Simple rules like:

- main → stable branch

- develop → integration branch (optional for now)

- Feature branches:

  - feature/authentication

  - feature/tasks

  - feature/dashboard

Commit messages:

feat: add login page

fix: resolve JWT validation

refactor: simplify task service

## 4. Coding Standards

Examples:

Backend:

- Layered architecture

- Meaningful class names

- Constructor injection

- DTOs for API communication

Frontend:

- Reusable components

- Consistent naming

- Separate API services from UI

## 5. Development Roadmap

Exactly what we'll build and in what order.

Example:

Sprint 1

Authentication

↓

Sprint 2

Dashboard

↓

Sprint 3

Tasks

↓

Sprint 4

Calendar

↓

Sprint 5

Notes

↓

Sprint 6

Goals

↓

Sprint 7

Habits

↓

Sprint 8

Journal

↓

Sprint 9

Analytics

↓

Deployment

## 6. Testing Strategy

Basic rules:

- Test each module before moving on.

- Don't leave known bugs "for later."

- Verify both frontend and backend.

- Keep testing practical for M1.

## 7. Deployment Plan

When do we deploy?

I'd recommend deploying continuously instead of waiting until the end.

That way, LifeOS is always in a runnable state.

## 8. Documentation Rules

Every module should include:

- What it does

- API endpoints

- Database tables involved

- Future improvements

This makes it easier to return to the project after weeks or months.

## 9. Project Rules

The principles we'll follow during development.

For example:

- Build one feature at a time.

- Finish a feature before starting the next.

- Keep commits small and meaningful.

- Refactor when needed, not endlessly.

- Avoid over-engineering M1.

- Design with future growth in mind.

## 10. LifeOS Development Manifesto.

  Build for the user, not for the résumé.

  Keep the experience simple.

  Quality over quantity.

  Every feature must have a clear purpose.

  Ship working software frequently.

##   Think long-term, build incrementally.